**Team Zero Time: 11. pm – 11.19 pm**

**Attendees: 3**

**Date: 22.04.19**

**Team members:**

**Name Role**

Md Asafuddaula Sobahani Shounak Product Owner

Imran Hamidi Jisan Project Manager

Apurba Majumdar Scrum master

Mehedi Hasan Member

**In Today’s Meeting**

* Jisan is gonna implement a basic log in function using android. His work progress is 60%.
* A coding standard channel is created to help members follow the process.
* Shounak is gonna implement cgpa calculator in c++ since he cant do it in android studio
* Apurba will start working from Sprint 2. He will be assigned a function. He is diagonised with typhoid. So he will have less work load.
* Mehedi is not available. We are hoping is quick recovery.